| U.S. Radiocommunications Sector Fact Sheet |  |
| --- | --- |
| Working Party: ITU-R WP 5B | Document No: USWP5B24-12 |
| Ref: | Date: 6 May 2020 |
| ## Document Title: Proposed work plan for WRC-23 Agenda Item 1.9 |  |
| Author(s)/Contributors(s): Gregory Baker Aviation Spectrum Resources, Inc. Sai Kalyanaraman Collins Aerospace Damon Ladson Harris, Wiltshire & Grannis | Phone: (443) 951-0335 Email: gdb@asri.aero Phone: (319) 263-8152 Email: sai.kalyanaraman@collins.com Phone: (202) 730-1315 Email: dladson@hwglaw.com |
| Purpose/Objective: This proposed document establishes the work plan for completing WRC-23 Agenda Item 1.9 in accordance with Resolution 429 (WRC-19) |  |
| Abstract: |  |
| Fact Sheet Preparer: Greg Baker |  |

| Radiocommunication Study Groups |  |
| --- | --- |
| Received: | Document 5B/-E |
|  | May 2020 |
|  | English only |
| United States of America |  |
| PROPOSED WORK PLAN FOR WRC-23 AGENDA ITEM 1.9 |  |

Proposal

The United States of America would like to propose a detailed work plan to ensure necessary completion of the required technical work and CPM text for WRC-23 in accordance with Resolution 429 (WRC-19).  In addition, the United States proposes that the work plan should be liaised to the contributing groups on WRC-23 agenda item 1.9 for their information.

Attachment:	Draft Work Plan for WRC-23 agenda item 1.9

ATTACHMENT

Draft Work Plan for WRC-23 Agenda Item 1.9

| Title | WRC-23 agenda item 1.9 |
| --- | --- |
| Output Document type(s) | - Development of Draft CPM Text for WRC-23 Agenda Item 1.9 - Draft New Reports and/or Recommendations |
| WP 5B Lead Group | WG 5B-2x |
| DG Chair | [TBD] |
| Scope | to review Appendix 27 of the Radio Regulations and consider appropriate regulatory actions and updates based on ITU-R studies, in order to accommodate digital technologies for commercial aviation safety-of-life applications in existing HF bands allocated to the aeronautical mobile (route) service and ensure coexistence of current HF systems alongside modernized HF systems, in accordance with Resolution 429 (WRC-19) |
| Related documents | Resolution 429 (WRC-23) |
| Working Party 5B meeting, July 2020 | - Develop work plan for studies under Agenda Item 1.9 - Begin development of ITU-R Report [Aero-Wideband-HF-Studies] for sharing a compatibility studies, as well as regulatory considerations - Develop liaison statement(s) to contributing groups within the ITU-R and ICAO, as appropriate. |
| Working Party 5B meeting, November 2020 | - Begin development of an of ITU-R Report [Aero-Wideband-HF-Char] interference/protection criteria - Continue development of ITU-R Report [Aero-Wideband-HF] for sharing a compatibility studies, as well as regulatory considerations - Develop liaison statement(s) to contributing groups within the ITU-R and ICAO, as appropriate. |
| Working Party 5B meeting, First Half of 2021 | - Continue development of an of ITU-R Report [Aero-Wideband-HF-Char] interference/protection criteria - Continue development of ITU-R Report [Aero-Wideband-HF] for sharing a compatibility studies, as well as regulatory considerations - Develop liaison statement(s) to contributing groups within the ITU-R and ICAO, as appropriate. |
| Working Party 5B meeting, Second Half of 2021 | - Complete development of an of ITU-R Report [Aero-Wideband-HF-Char] interference/protection criteria and send to SG5. - Continue development of ITU-R Report [Aero-Wideband-HF] for sharing a compatibility studies, as well as regulatory considerations - Begin development of Draft CPM text. - Develop liaison statement(s) to contributing groups within the ITU-R ICAO, as appropriate. |
| Working Party 5B meeting, First Half of 2022 | - Continue development of ITU-R Report [Aero-Wideband-HF] for sharing a compatibility studies, as well as regulatory considerations. - Continue development of Draft CPM text. - Develop liaison statement(s) to contributing groups within the ITU-R ICAO, as appropriate. |
| Working Party 5B meeting, Second Half of 2022 | - Finalize draft CPM text for Agenda Item 1.9. - Complete development of ITU-R Report [Aero-Wideband-HF] for sharing a compatibility studies, as well as regulatory considerations and send to SG5 |
| First Half of 2023 | - CPM 23-2 meeting. |
| Working Party 5B meeting, First Half of 2023 | - Consider contributions and any other issues arising from CPM 23-2 meeting. |
| Second Half of 2023 | - 2023 World Radiocommunication Conference (WRC-23) |

____________________

Delayed due to COVID-19

Conditional upon dates for CPM 23-2.

Conditional upon dates for CPM 23-2.

Conditional upon dates for WRC-23.